***Opflow - DevOP* Meeting Minutes**

**Tuesday, February 9, 2021**

Attendees: James Setliff

Courtney Hill

Christopher Lebovitz

Kacheef White

Charles Young

Items Discussed and Decisions Made:

* Weekly “Stand-up”
  + Chris: Talked with James about interfacing front-end with back-end information
  + Courtney: Working on adding column functionality
  + James: finished chat demo, will split out work going forward
  + Kacheef: Working with DB design, schema created
  + Charles: Picking up some edu on node.js, on standby for tasking

Action Items:

* Meet with Courtney about HTML generation
* Meet with Kacheef to refine our datbase design requirements (schema, tables, columns)
* Look into Electron Forge for building executable (add to Design document)